Predicting the next pitch thrown by an MLB pitcher using machine learning

Western GOVERNORS’ University

Zachary Middleton

2025

Table of Contents

A: Project overview	3

A1: Research Question and Organizational Need	3

A2: Context and background	3

A3: Three published works that relate to the Research Question or Organizational need	3

A3a: Review of Work 1 - Using Machine Learning to Predict the Next Pitch of an MLB Game	3

A3b: Review of Work 2 - Prediction of pitch type and location in baseball using an ensemble model of deep neural networks	4

A3c: Review of Work 3 - Using multi-class classification methods to predict baseball pitch types	5

A4: Summary of Data Analytics Solution	6

A5: Benefits and Support of the Decision-Making Process	6

B: Data Analytics Project Plan	6

B1: Goals, Objectives, and Deliverables	6

B2: Project Scope	7

B2a: Items included in Scope	7

B2b: Items not included in scope	8

B3: Standard Methodology	8

B4: Project Timeline	9

B5: Project costs and resources	9

B6: Criteria for Success	10

C: Design of Data Analytics Solution	10

C1: Hypothesis	10

C2: Describing Analytics Methods	10

C2a: Justification of Analytical Method	10

C3: Tools and Environments	10

C4: Metrics and methods used for Evaluations	10

C4a: Justifying Metrics and Methods	11

C5: Practical Significance	11

C6: Visual Communication	11

D: Description of Dataset	11

D1: Source of Data	11

D2: Appropriateness of the Dataset	11

D3: Data Collection Methods	12

D4: Observations on Quality and Completeness of Data	12

D5: Data Governance, Privacy and Security, Ethical, Legal, and Regulatory Compliance	12

D5a: Precautions	12

E: Sources	13

# A: Project overview

## A1: Research Question and Organizational Need

This project will utilize pitching data to create a Python application that predicts the next pitch that will be thrown. The basis for this prediction will be historical data, utilizing the most essential features to determine the next pitch.

## A2: Context and background

The battle between pitcher and hitter is a tale as old as baseball itself. The pitcher has an arsenal of pitches they can use against a hitter to record an out. Record 27 outs while winning, and your team wins. A hitter who can recognize patterns and use them to their advantage has a greater chance of making meaningful contact with a pitch and potentially changing the outcome of the game in a favorable fashion for their team.

## A3: Three published works that relate to the Research Question or Organizational need

### A3a: Review of Work 1 - Using Machine Learning to Predict the Next Pitch of an MLB Game

This work details a Python application that uses KNN (K-nearest neighbor) to predict the next pitch that will be thrown. They used data derived from Baseball Savant, with a minimum of 500 pitches thrown, to examine pitchers from the 2021 and 2022 MLB seasons. Their total sample size is just over 900k datapoints. They employ a gamut of supervised machine learning techniques to identify the most effective model. The first method they use is multinomial logistic regression. This model can be used when there are two or more categorical variables. The following model is a Random Forest model, which uses “…a series of predictor data to make structured, hierarchical decisions regarding the outcome variable.” They note that the limiting factor with random forest models is that they tend to overfit the data, stating that certain essential features could not be picked up by the model, which would affect its performance. They also note that RF models are extremely memory-intensive, mainly when many trees are run. Finally, they use a KNN model. These types of models can use regression and classification tasks. There are two phases: a training phase and a predicting phase. During the training phase, this model retains every data point as a reference. During the prediction phase, a distance metric is employed. The algorithm uses the ‘K’ closest training data points (Nearest neighbor). They pick a ‘K’ that maximizes accuracy using mean squared error (MSE). The results for their multinomial results are an accuracy of ~32%. The random forest model predicted with an accuracy of ~43%. While the weighted KNN model achieved a moderate accuracy of ~37%, it was significantly faster than running any previous model, with an average run time of 0.33 seconds.

Finally, the KNN model was run with an accuracy of ~64% with a mean runtime of .30 seconds. They compare their best-performing model with other models used in three different research articles. The first one, Using Multi-Class Classification Methods to Predict Baseball Pitch Types, used Classification Trees with an accuracy of 66.62%. The next, Predicting Justin Verlander’s Next Pitch with Machine learning, using a Multi-Layer Perception Neural Network, with an accuracy of 59.59%. Finally, decide the Next Pitch: A Pitch Prediction Model Using Attention-Based LSTM, using the Attention-based LSTM with 3 FC layers, with an accuracy of 76.7%. They conclude by stating that a way to improve the model would be to build a model that can predict how a pitcher’s performance changes year over year.

When compared to my project, they are using three different types of models, which can help determine the best model.

### A3b: Review of Work 2 - Prediction of pitch type and location in baseball using an ensemble model of deep neural networks

The goal of this research article is not only to predict the type but also to go a step further and predict the location of the pitch as well. Doing so will increase the number of features typically used from 2 to 7 to 34. The type of system they will use is an ensemble model of deep neural networks. They break down their data into inputs and target attributes. All target attributes are binary. When creating their model, they emphasize the importance of avoiding and detecting overfitting. The model they decide to use is a deep neural network (DNN), which mimics the connections between human nerve cells in the brain. A DNN has two or more hidden layers. Finally, using an ensemble DNN will build a model based on multiple individual models and combine the results into one final model. They found that the best parameters to predict the next pitch thrown were their BS DNN with seven hidden layers, achieving an accuracy of 80.2%. After that, the model started to overfit, and accuracy started to decrease. After that, the FNF DNN identified six hidden layers as the most effective, achieving an accuracy of 77.2%. The next model, LCR DNN, found 10 hidden layers, with an accuracy of 72.7%. Finally, the UMD DNN model achieved an accuracy of 72.1% with 11 hidden layers. When creating an ensemble, the voting method is typically used.

However, in this research, they used “when a record is input, the four individual DNNs share the same input values, but produce four separate sets of output values. The result of E1-DNN is obtained by concatenating these four separate sets. If this result matches the target values of that record, then E1-DNN succeeded in prediction. The learning process of the E1-DNN model ceased when the accuracy of the E1-DNN model on the validation dataset failed to increase over the preset number of iterations. Table 8 presents the accuracies of individual DNNs and the E1-DNN model on the training and validation datasets. The accuracies presented in Table 8 are the average values of the 10 accuracies obtained from 10 splits.” The E1-DNN model (the ensemble model) ends with an accuracy of 74.5%. They end up running two more ensembles to achieve a final accuracy of 85.7%. They conclude that the accuracy of their model was better when identifying factors considered detrimental, i.e., when the pitching team was losing, down in the count, or when a runner was in scoring position. They note their results could be limited by the fact that the number of datasets is low, at 4,871.

This paper is a lot more complex compared to my model as they are running deep neural networks which improve overtime compared to mine which will give the same result each time.

### A3c: Review of Work 3 - Using multi-class classification methods to predict baseball pitch types

This research article is looking at pitcher data from the 2013-2015 MLB seasons. They use multi-class linear discriminant analysis (LDA), support vector machines (SVM), and classification trees to carry out their experiment. Utilizing data collected from the PITCHf/x database, they were able to operate 81 features for their program. Their features used a mix of binary, categorical, and continuous data sets (e.g., the number of previous pitches with a certain tendency). They compared the results from a naïve guess and what a model predicted. They found that in an LDA, the model had an accuracy of 65.08% which was nearly 10% better than the naïve estimate. For SVM, the accuracy was 64.49%, which was 10.11% higher than the naïve estimate. Finally, for the classification tree, they had an accuracy of 66.62%, which was 12.24% higher than their naïve estimate. They then computed how the accuracy compares with the twelve different possible counts. They found that when the batter was behind in the count, they were less accurate with their model, thinking that when a pitcher was ahead in the count, they were more likely to throw a predictable pitch, which goes down when the pitcher is behind, as they are trying more pitches to throw off the batter. They ran a linear regression to see if there was any correlation between Herfindahl’s Hirschman Index and their prediction accuracy. They found that, due to a low R-squared value, there is little relationship that can be drawn. In conclusion, they aim to utilize a model that leverages feature importance to enhance prediction accuracy.

This is a more statistical based assessment using three different models but using R-squared values as a means of measurement.

## A4: Summary of Data Analytics Solution

My solution involves predicting the next pitch thrown by utilizing a Python application that can take in data from any pitcher and output a prediction for the next pitch that will be thrown. With this application, MLB scouts and data analytics departments can utilize it to better prepare for how their batters will face a pitcher. Instead of relying on their pitching splits (i.e., how often they have historically thrown a pitch), use this application. This application could help save these teams time and allow them to focus on aspects of the game that contribute to their winning.

## A5: Benefits and Support of the Decision-Making Process

The two primary ways this could benefit MLB clubhouses are better training for their hitters to prepare when facing a pitcher. Including different game situations and MLB front offices to optimize their data collection and analytics.

# B: Data Analytics Project Plan

## B1: Goals, Objectives, and Deliverables

The goal of this project is to create a Python application that takes historical pitching data as input and outputs a prediction for the next pitch that will be thrown.

The objectives for this project are as follows:

- Preprocess the data

  - The deliverable for this is to figure out how many NAs are present, how many unique values, since we’re only looking at one pitcher’s stats, there is a column that denotes their name, thus making it unnecessary for analysis, and remove any column with the word “depreciated” in the name. Then, specific columns are engineered to display either a zero or a 1; these columns indicate whether a person is on base.

- Create a feature matrix.

  - The deliverable for this is to create two variables, X and Y. Since we’re looking at creating features based on the previous pitch, two new columns are made, which denote the type and the result. Finally, we need to develop situational features that utilize the game state, such as the score, base runners, and our two new columns.

- Create a preprocessing pipeline.

  - The deliverable for this is to separate our data into two variables: categorical and numerical.

- Split and train data

  - The deliverable for this is to split the data in the following manner: 80% of the data is used for training, while the remaining 20% is used for testing.

- Run a Naïve Bayes model.

  - The deliverable for this is used to compare the F1-score of this model to that of the random forest model.

- Run the Random Forest model.

  - The deliverable for this task is to run a random forest model, which will then be tuned to identify the optimal hyperparameters.

- Find the best parameters for the Random Forest model

  - The deliverable is to utilize a RandomizedSearchCV method from SKlearn

- Visualize each model

  - The deliverable for this is to create a confusion matrix that shows how well the models perform, as well as the overall accuracy of the model. A confusion matrix will be created to visualize the model’s performance.

- Compare the F1-score of Naïve Bayes vs the Random Forrest model

  - The deliverable for this is to take the F1-score found from both models and use it to compare them directly. The model with the higher F1-score will be used.

## B2: Project Scope

### B2a: Items included in Scope

The overall scope of this project is to make a standalone Python application that will take pitcher data and output a prediction of what pitch type is thrown “next”.

### B2b: Items not included in scope

The items not covered in this project include the location of the pitch, the result of the pitch (whether it was a ball or a strike, or if the ball was put in play). It could help the model perform better, but it adds unnecessary complexity that exceeds the scope of my current skills.

## B3: Standard Methodology

This project will utilize the waterfall methodology. Five steps need to be documented and laid out. Each step must be completed first before the next one can begin. These five steps are: Requirements, Design, Implementation, Verification, Maintenance.

Requirements: In this step, I will gather the necessary data on baseball pitchers. In this case, the data pertains to Hunter Brown of the Houston Astros for the 2024-2025 MLB season. I will also gather all the necessary tools to help complete this task and install all the required libraries found within Python.

Design: In this stage, I will break down the project into tasks, assigning each a duration, start date, and end date.

Implementation: This stage of the project involves completing the tasks outlined in the project timeline.

Verification: Here, I will verify that all the code works as intended, ensuring there are no bugs or errors that could present issues for future users of the application.

Maintenance: At this point, this stage doesn’t apply to this project, as there is no production pipeline. If it did come to that, I would utilize tools such as GitHub, Weights & Biases, and the MLFlow library, which is built into Python.

## B4: Project Timeline

| Milestone Or Deliverable | Duration (Hours or Days) | Project Start date | Anticipated end date |
| --- | --- | --- | --- |
| Preprocess Data | 5 hours | 11/04/2025 | 11/04/2025 |
| Create feature matrix | 5 hours | 11/04/2025 | 11/04/2025 |
| Create preprocessing pipeline | 2 hours | 11/04/2025 | 11/04/2025 |
| Split and train data | 1 hour | 11/04/2025 | 11/04/2025 |
| Run a Naïve Bayes model | 1 hour | 11/04/2025 | 11/04/2025 |
| Run the Random Forest model | 1 hour | 11/04/2025 | 11/04/2025 |
| Find the best parameters for Random Forest model | 1 hour | 11/04/2025 | 11/04/2025 |
| Visualize each model | 1 hour | 11/04/2025 | 11/04/2025 |
| Compare the f1-score of Naïve Bayes vs the Random Forrest model | 1 hour | 11/04/2025 | 11/04/2025 |

## B5: Project costs and resources

| Resources | Cost |
| --- | --- |
| Baseball data from baseball savant | Free |
| Python programming language | Free |
| Labor | Free (myself) |
| PyCharm Professional | Free with Student Discount |

## B6: Criteria for Success

To facilitate comparison of my results, I have run two machine learning models. The first one is a naïve Bayes. Naïve Bayes is a probabilistic classifier that assumes features are independent of the class label. For this project, a Gaussian model will be utilized. Once that model is run, it will then be compared to a random forest model. The criterion I will use to compare the two is the F1-score. The reason for using this method is that the nature of my dataset, which is a mix of numerical and categorical data, requires it to yield the best possible result.

# C: Design of Data Analytics Solution

## C1: Hypothesis

Machine learning models can accurately predict the next pitch type thrown by an MLB pitcher based on historical pitch data and game context variables such as count, previous pitch type, batter handedness, and game situation. Null Hypothesis: There is no statistically significant relationship between the contextual features of a baseball game and the kind of pitch a pitcher chooses to throw next. Alternative Hypothesis: There is a statistically significant relationship between the contextual features of a baseball game and the type of pitch a pitcher decides to throw next.

## C2: Describing Analytics Methods

The analytical method I will use is supervised machine learning.

### C2a: Justification of Analytical Method

The reason for choosing this method is due to the nature of the question being asked. There is an input of data and an output of data. The goal with a supervised machine learning algorithm is to predict a new production.

### C3: Tools and Environments

For this project, I will be utilizing the Python programming language due to its excellent data extraction methods, as well as the visual capabilities provided by Seaborn and Matplotlib, and access to machine-learning libraries such as Scikit-Learn. The Pandas library will be used to facilitate data extraction into a data frame and to assist with data cleanup.

## C4: Metrics and methods used for Evaluations

The metric used for Evaluations is the F1-score, which can be found within the scikit-learn Python library.

### C4a: Justifying Metrics and Methods

The reason I chose this is that my data is unbalanced. For example, a pitcher has an arsenal of 4 pitches, but they do not throw them all equally. If I were to measure the model's accuracy, it could perform very well but would essentially only predict one type of pitch. Instead, they might utilize one pitch at 40%, another at 20%, and so on. Therefore, it may achieve 90% accuracy with fastballs, indicating that it is only designed to predict whether a pitch is a fastball or not. If the model were to utilize reclassification, it would ask how many actual fastballs it found, which could be zero, leading to false negatives, especially on data with small amounts of input. F1-score finds the harmonic mean of precision and recall. It is a more effective and balanced way to evaluate my models.

## C5: Practical Significance

This can help future analysts build a foundation for a model to enhance their scouting of pitchers. While using the F1-score, they can ensure their model strikes a good balance between recall and precision, allowing them to build, fine-tune, and compare future model runs.

## C6: Visual Communication

I will use a confusion matrix found within SKlearn to present my data. This chart has both an x-axis and a y-axis. To create this table, I will plot the actual pitch type on the y-axis and the predicted pitch type on the x-axis, accompanied by a legend that indicates the number of predicted pitch types for each actual pitch type. The graph features a colored gradient that illustrates frequency, enabling me to visualize the model’s performance. I will also utilize the Display library to display a markdown table of the results from each model, showing decimals that can be converted to percentages.

# D: Description of Dataset

## D1: Source of Data

The source of the data I will use is baseballsavant.com. This data is the official source of pitcher data, direct from MLB. The data is free to use and acceptable for educational purposes.

## D2: Appropriateness of the Dataset

The pitching data is appropriate for this project as it includes all historical aspects of a pitch that is thrown. This includes various factors, such as pitch type, location, inning, and pitch count, among others.

## D3: Data Collection Methods

The data will be gathered by downloading a CSV file, which was then loaded into Python using the pandas library.

## D4: Observations on Quality and Completeness of Data

Since this data comes directly from MLB itself, the quality of the data can be inferred to be correct. Some completeness issues arise, mainly due to “depreciated” columns.

## D5: Data Governance, Privacy and Security, Ethical, Legal, and Regulatory Compliance

Compliance

The data being used is free and publicly available for educational and research purposes. The data contains attributes relating to every aspect of a thrown ball, including spin rate, pitch type, who threw the pitch, and who is the batter. All these items are publicly known due to live game viewing. All data used has met these criteria.

### D5a: Precautions

It was challenging to find the exact documentation, but there is a limitation to the amount of data that can be downloaded at one time. The website allows a maximum of 25k rows of data to be downloaded at once. Meaning extra steps must be taken when downloading large datasets to ensure all data is downloaded.

# E: Sources

(n.d.). Retrieved from https://scikit-learn.org/stable/modules/generated/sklearn.ensemble.RandomForestClassifier.html#sklearn.ensemble.RandomForestClassifier.

(n.d.). Retrieved from https://scikit-learn.org/stable/modules/generated/sklearn.preprocessing.OneHotEncoder.html#sklearn.preprocessing.OneHotEncoder

(n.d.). Retrieved from https://scikit-learn.org/stable/modules/generated/sklearn.preprocessing.StandardScaler.html#sklearn.preprocessing.StandardScaler

(n.d.). Retrieved from https://scikit-learn.org/stable/modules/generated/sklearn.impute.SimpleImputer.html#sklearn.impute.SimpleImputer

(n.d.). Retrieved from https://scikit-learn.org/stable/modules/generated/sklearn.pipeline.Pipeline.html#sklearn.pipeline.Pipeline

(n.d.). Retrieved from https://scikit-learn.org/stable/modules/generated/sklearn.model_selection.train_test_split.html

(n.d.). Retrieved from https://scikit-learn.org/stable/modules/generated/sklearn.metrics.accuracy_score.html

Burson, R. J. (n.d.). Using Machine Learning to Predict the Next Pitch of an MLB Game. Retrieved from proquest: https://www.proquest.com/openview/92ff4e741b638c51259a23c534a4c90a/1?pq-origsite=gscholar&cbl=18750&diss=y

Lee, J. S. (n.d.). Prediction of pitch type and location in baseball using ensemble model of deep neural networks. Retrieved from sagepub: https://journals.sagepub.com/doi/full/10.3233/JSA-200559

Sidle, G. (n.d.). Using multi-class classification methods to predict baseball pitch types. Retrieved from sagepub: https://journals.sagepub.com/doi/full/10.3233/JSA-170171